|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Phase II** | Start working on Project Report & Prototype |  |  | 01/05/15 | As Discussed, mainly by Animesh & Xavi |
|  | Midterm Evaluation Follow-up 2 |  | 06/05/15 | Everyone |
|  |  | Midterm Evaluation Follow-up 2 | - | Per |
|  | Draft Project Report Integration & Protype advancement check |  | 07/05/15 | Animesh & Xavi |
|  | Reflective Diary 4 |  | 06/05/15 | Everyone |
|  | Progress Report 4 |  | 06/05/15 | Animesh & Xavi |
|  | Reflective Diary 5 |  | 13/05/15 | Everyone |
|  | Progress Report 5 |  | 13/05/15 | Animesh & Xavi |
|  | Draft Project Report Integration & Protype advancement check |  | 14/05/15 | Animesh & Xavi |
|  | Reflective Diary 6 |  | 20/05/15 | Everyone |
|  | Progress Report 6 |  | 20/05/15 | Animesh & Xavi |
|  | Progress Report 7 |  | 27/05/15 | Animesh & Xavi |
|  | Review of Final Report & Prototype |  | 27/05/15 | Everyone |
|  | Final Report & Prototype Submission |  | 28/05/15 | Everyone |
|  |  | Final Report & Prototype Submission | - | Per |
|  | Grand Final |  | 29/05/15 | Everyone |
|  | Reflective Diary 7 |  | 01/06/15 | Animesh & Xavi |